English Buddy

Project Report & Development Roadmap

englishbuddy.lk

May 2026  |  Version 1.0  |  Confidential

# Contents

# 1. Executive Summary

English Buddy is an AI-powered spoken English practice platform built specifically for Sri Lankan learners. Users have a real voice conversation with an AI partner named Alex — speaking naturally, hearing responses, and building confidence without fear of judgment.

The MVP was built in a single session and is now running locally. The product addresses a clear gap: millions of Sri Lankans want to improve spoken English but have no affordable, accessible conversation partner. No global app serves this market with local context, Sinhala/Tamil support, or Sri Lanka-relevant topics.

# 2. What We Have Now — MVP Status

## 2.1 Core Application

| Feature | Detail | Status |
| --- | --- | --- |
| Voice conversation | Chrome Web Speech API — recognises user speech, transcribes live | Done |
| AI responses | Claude Sonnet 4.5 via Anthropic API — conversational, short, natural | Done |
| Text-to-speech | Browser SpeechSynthesis — Google US English voice selected | Done |
| 7 conversation topics | Free chat, Cricket, Sri Lankan food, Travel, Work, Technology, News | Done |
| Multi-backend AI | Switchable between Claude, OpenAI GPT-4o-mini, DeepSeek | Done |
| Partner customisation | Partner name, gender toggle, auto voice matching | Done |
| Debug log panel | Always-visible real-time log with colour-coded events | Done |
| Local server proxy | Python server.py bypasses CORS — API calls proxied server-side | Done |
| Animated avatar | SVG face with 7 expressions — talking, nodding, smiling, confused etc. | Done |

## 2.2 File Structure

| File | Purpose |
| --- | --- |
| english_buddy.html | Single-page app — all UI, voice logic, AI calls, avatar animations |
| server.py | Python HTTP server — serves HTML, proxies AI API calls to avoid CORS |
| start.bat | Windows launcher — cd to correct folder, start server, open Chrome |
| start.sh | Mac/Linux launcher — equivalent of start.bat |

# 3. What We Must Achieve — Full Roadmap

## 3.1 Phase 1 — Go Live (Month 1–2)

| Task | Detail | Status |
| --- | --- | --- |
| User auth — Supabase | Email + Google login, session tokens, user table | To Do |
| Payments — Stripe | Free / Learner $3 / Pro $8 — checkout, webhook, plan stored in DB | To Do |
| Usage limits | Free = 5 convos/day, enforced server-side per user | To Do |
| Deploy to Railway/Render | server.py live 24/7, HTTPS, custom domain englishbuddy.lk | To Do |
| Git repository | GitHub repo, .gitignore, README, environment variables | To Do |
| Domain registration | englishbuddy.lk or speakbuddy.lk — point to deployment | To Do |
| Facebook fan page | English Buddy LK — cover, CTA button, pinned demo video | To Do |

## 3.2 Phase 2 — Personalisation (Month 2–4)

| Task | Detail | Priority |
| --- | --- | --- |
| User profile — age, level, language | Collected at signup, stored in Supabase, injected into system prompt | To Do |
| Adaptive AI prompts | Age-matched tone, vocabulary gating by level, encouraging style for kids | To Do |
| Error highlighting | Grammar/vocab mistakes highlighted in colour in transcript | To Do |
| Sinhala/Tamil tips | Explain English errors in native language — biggest local differentiator | To Do |
| Auto level-up detection | AI rates fluency every 10 sessions, upgrades level in DB automatically | To Do |
| Progress dashboard | Sessions done, streak, topics covered, level progress bar | To Do |

## 3.3 Phase 3 — Growth & Schools (Month 4–8)

| Task | Detail | Priority |
| --- | --- | --- |
| Shareable result card | Auto-generate "I talked to Alex for 8 min" card — share to FB/WhatsApp | To Do |
| Referral system | Friend challenge link — referrer gets 1 week free on signup | To Do |
| Streak badges | Shareable images at 3/7/30-day milestones — drives organic sharing | To Do |
| School leaderboard | Public board by school — "Royal College: 47 students this week" | To Do |
| Teacher dashboard | Pro tier — see student progress, assign topics, export reports | To Do |
| Mobile app (PWA) | Progressive Web App — installable on Android, works offline (cached UI) | To Do |

## 3.4 Phase 4 — Premium Features (Month 8–12)

| Task | Detail | Priority |
| --- | --- | --- |
| Real-time lip sync avatar | Oculus LipSync or Rhubarb — phoneme-level mouth shapes from audio | To Do |
| D-ID photorealistic avatar | Upload real face photo — talking video returned per response (Pro tier) | To Do |
| Expand to Bangladesh/Nepal | Same codebase — localise topics, add Bengali/Nepali error explanations | To Do |
| Job interview prep mode | Structured interview simulation — common questions, feedback on answers | To Do |
| ElevenLabs premium voice | Natural human-quality TTS — Pro tier upsell, replaces browser TTS | To Do |

# 4. Git Setup & Deployment

## 4.1 Recommended folder structure

Create this structure in your Git repository before first commit:

| Path | Purpose |
| --- | --- |
| / (root) | README.md, .gitignore, requirements.txt, Procfile |
| /frontend/ | english_buddy.html — the full app |
| /backend/ | server.py — proxy + future auth/payment routes |
| /static/ | Future: CSS, JS, images split into separate files |
| /.github/workflows/ | CI/CD — auto-deploy to Railway on push to main |

## 4.2 Critical .gitignore entries

- Never commit API keys — use environment variables only

- .env file (contains ANTHROPIC_API_KEY, STRIPE_SECRET, SUPABASE_URL etc.)

- __pycache__/ and *.pyc Python bytecode

- node_modules/ if you add npm packages later

- *.log files from server output

## 4.3 Deployment on Railway (recommended)

- Connect GitHub repo — Railway auto-deploys on every push to main

- Add environment variables in Railway dashboard: ANTHROPIC_API_KEY, PORT

- Add a Procfile: web: python backend/server.py — Railway reads this to start

- Free tier gives 500 hours/month — enough for MVP launch

- Add custom domain englishbuddy.lk in Railway settings — SSL automatic

# 5. ClickUp Task List

Import this task structure into ClickUp. Create one Space called "English Buddy", with four Lists matching each phase below. Use the priority column to set ClickUp priorities.

## List 1 — Phase 1: Go Live

| Task name | Description | Assignee | Due | Priority |
| --- | --- | --- | --- | --- |
| Set up GitHub repo | Init repo, folder structure, .gitignore, README | You | Week 1 | Urgent |
| Create Supabase project | Auth, users table, usage table, plan column | You | Week 1 | Urgent |
| Add login/signup UI | Email + Google OAuth screens in english_buddy.html | Dev | Week 1 | Urgent |
| Server-side auth validation | Validate Supabase JWT on every /proxy call | Dev | Week 1 | Urgent |
| Usage limits enforcement | 5 convos/day free, count in DB, block if exceeded | Dev | Week 2 | High |
| Stripe integration | 2 products, checkout page, webhook updates Supabase | Dev | Week 2 | High |
| Deploy to Railway | Procfile, env vars, custom domain, HTTPS | You | Week 2 | High |
| Register domain | englishbuddy.lk — point DNS to Railway | You | Week 1 | High |
| Create FB fan page | English Buddy LK — cover, CTA, pinned demo video | You | Week 2 | Normal |
| Record demo video | 15-sec screen recording for FB pinned post | You | Week 2 | Normal |

## List 2 — Phase 2: Personalisation

| Task name | Description | Assignee | Due | Priority |
| --- | --- | --- | --- | --- |
| User profile at signup | Age, level (B/I/A), native language, gender fields | Dev | Month 2 | High |
| Adaptive system prompts | Inject profile into prompt — tone, vocab, style | Dev | Month 2 | High |
| Error highlighting | Color-code mistakes in transcript by error type | Dev | Month 3 | High |
| Sinhala/Tamil error tips | Explain each mistake in native language below transcript | Dev | Month 3 | Urgent |
| Auto level-up system | Rate fluency every 10 sessions, update level in DB | Dev | Month 4 | Normal |
| Progress dashboard | Streak, sessions, topics, level bar — user-facing | Dev | Month 4 | Normal |
| Avatar wire-up in app | Connect SVG face expressions to speech events | Dev | Month 2 | Normal |

## List 3 — Phase 3: Growth & Schools

| Task name | Description | Assignee | Due | Priority |
| --- | --- | --- | --- | --- |
| Shareable result card | After convo — auto-card with FB/WhatsApp share button | Dev | Month 4 | High |
| WhatsApp share button | Pre-written message + link — one-tap share | Dev | Month 4 | High |
| Referral system | Unique link — referrer gets 1 week free on friend signup | Dev | Month 5 | Normal |
| Streak badge images | Auto-generate shareable PNG at 3/7/30 day milestones | Dev | Month 5 | Normal |
| School leaderboard | Public board — students register school, weekly ranking | Dev | Month 6 | Normal |
| Teacher dashboard | Pro feature — view students, progress, assign topics | Dev | Month 6 | Normal |
| PWA / mobile install | manifest.json + service worker — installable on Android | Dev | Month 7 | Normal |
| Facebook ads — launch | LKR 500/day targeting O/L & A/L students, 7-day test | You | Month 4 | High |

## List 4 — Phase 4: Premium

| Task name | Description | Assignee | Due | Priority |
| --- | --- | --- | --- | --- |
| Real-time lip sync | Rhubarb/Oculus — phoneme mouth shapes from audio | Dev | Month 8 | Normal |
| D-ID photorealistic avatar | Photo upload + D-ID API — Pro tier talking face | Dev | Month 9 | Normal |
| ElevenLabs premium voice | Natural TTS via ElevenLabs API — Pro tier only | Dev | Month 8 | Normal |
| Job interview prep mode | Structured mock interview with role-specific questions | Dev | Month 9 | Normal |
| Expand to Bangladesh | Localise topics, Bengali error explanations, new domain | You+Dev | Month 10 | Low |
| Expand to Nepal | Localise topics, Nepali explanations, new domain | You+Dev | Month 12 | Low |

# 6. Revenue & Cost Projections

| Milestone | Free users | Paid users | Revenue/mo | AI cost/mo | Profit/mo |
| --- | --- | --- | --- | --- | --- |
| Month 3 | 200 | 30 | $90 | $8 | $82 |
| Month 6 | 800 | 150 | $450 | $30 | $420 |
| Month 12 | 3,000 | 600 | $1,800 | $90 | $1,710 |
| Month 18 | 8,000 | 1,500 | $5,500 | $200 | $5,300 |
| Year 3 | 30,000 | 6,000 | $22,000 | $600 | $21,400 |

AI cost stays below 5% of revenue at all scales — extremely healthy unit economics.

# 7. Immediate Next Steps — This Week

- Day 1: Create GitHub repo — init, push all 4 files, set up .gitignore

- Day 1: Create Supabase project — enable auth, create users and usage tables

- Day 1: Register domain — englishbuddy.lk via domains.google or Cloudflare

- Day 2: Deploy server.py to Railway — connect GitHub, add API key env var

- Day 3–4: Add login/signup screens to english_buddy.html, test end-to-end

- Day 4: Create Stripe account — add 2 products, get webhook key

- Day 5: Create Facebook fan page — English Buddy LK — fill all fields

- Day 5: Record 15-second demo video — screen capture, Sinhala captions — pin to FB page

- Day 5: Share link in 5 Sri Lanka Facebook groups and WhatsApp groups

- Weekend: Get first 10 beta testers — friends, family, tuition class contacts

English Buddy LK — Built for Sri Lanka, Ready for the World

englishbuddy.lk  |  Generated May 2026